**APOAMF – Pasig ACTIVITIES**

|  |  |  |
| --- | --- | --- |
| ***MONTH / DATE / YEAR 2013*** | ***ACTIVITIES/UNDERTAKINGS*** | ***OUTPUT*** |
| January 25 | APOAMF People’s Plan Presentation  Venue: MMDA Planning Office  Present are; Dir. Reynaldo Lunas, Dir. Quimbao, Engr. Eric Capistrano, Ms. Jo from DILG & Comm. Ric Domingo from PCUP, COM – Ms. Jessica & Kreeger. | • MMDA commits help to endorse our People’s Plan with NHA.  • MMDA announce that the MMDA Depot is about to vacate as soon as the area on Tumana is settle in consideration for the construction of MRB Socialized Housing.  • APOAMF get a document - letter of NHA requesting MMDA Chairman Tolentino on the said site and his response. |
| February 13 | Meeting with NHA HTDO Managing Director Arch. Beth Regala re. People’s plan on the MMDA Depot site.  Present in the meeting are GA’s from PCUP- Comm. Domingo & NAPC- Mr. Manato.  C.O. Multiversity- Ms. Jessica & Kreeger Bonagua plus PO from Exodus Taytay, Rizal. | • Arch. Regala confirmed that the beneficiary of the MMDA Depot Socialized Housing Project located in the Eastbank Floodway, Brgy. Sta. Lucia will be from the Manggahan Floodway Pasig in particular with our group (APOAMF).  • Arch. Regala’s commits that the PP can be consolidated with their plan thus, continue communicate with them in this matter.  • Issue with Engr. Siat was raised and Arch. Regala commits to tell this thing on SIat’s department head. |
| March 06 | Meeting with NHA NCR regarding on how & what to consolidate on the PP with NHA plan over MMDA Depot and issue regarding Engr. Siat conduct & becoming.  Present on the meeting are Ms. Lucille & other NCR staff, Ms. Ivy Marquez from AMO, Ms. Daisy Lizardo, staff from HTDO, Engr. Siat, Ms. Nelia, from PCUP – Mr. & Mrs. Bonifacio and DILG staff.  C.O. Multiversity – Ms. Jessica, Ms. Luz Malibiran & Ms. Luz Domingo. | • Creation of technical team from NHA & APOAMF in able to consolidate the plans.  • Exhausted the issue about Engr. Siat’s misconduct thus, she used to apologize with the APOAMF.  • Regular meeting of APOAMF with Engr. Siat or vice versa.  • APOAMF to submit Masterlist with NHA Ms. Daisy Lizardo. |
| March 11 | First meeting of Technical Team on NHA HTDO.  Present are Engr. Ed, Arch. Lovi, Engr. Raymond Cruz, Mario Javeniar, Lalyn Suarez and Jeny David. | • The HTDO staff or technical team made a comments regarding on the People’s Plan design of APOAMF on the site at the MMDA Depot. |
| April 04 | Meeting with MMDA at the EFCOS regarding the 30 days notice.  Present are the LIAC members with PCUP Comm. Ric Domingo and Kreeger Bonagua, PO from Tanay (adela, borja, masibay) & other ex-president of the purok. |  |
| May 22 | ***Big Meeting***: Chairman Francis Tolentino re. 30 days notice of demolition for MF Pasig effective June 4, 2013 the 90 days period.  Present in the meeting are;  Cong. Roman Romulo, Capt. Kaye Dela Cruz, Dir. Lunas, Dir. Quimbao, Engr. Capistrano, GM Jimenez & other MMDA staff. | • Chairman cancelled the 30 days notice.  • To conduct the actual ground validation census wherein the lead agency is the MMDA, as a result of a clean Master list to sign by Him and APOAMF thus, endorse with other govt. Agencies.  • He confirmed that the MMDA will vacate the depot in order to give way the construction of MRB Housing project. |
| May 24, 28 to 31  June 04 to 07 | Actual ground validation census with MMDA, APOAMF and LIAC members. | • APOAMF Officers is the official representative of the PO’s & partner of MMDA.  • Access and influence on the listing or census conducted. |
| June 20 | Deliberation of Master List on actual ground validation at the Manila City Room, MMDA office.  Present are; GM Jimenez, Engr. Caparas, Engr. Siat, Engr. Capistrano, Engr. Estañol, Dir. Lunas, Mr. Rivera, Mr. Aceveda, Ms. Nelia, Mr. John Jay, UPAO staff, PHRU staff, MMDA Action Officers, PO from Samakapa & APOAMF Local Organization member. | • GM Jimenez presented the total data of ISF family census in MF East & West Pasig area.  • Agreement on how to handle ODC’s. |
| July 18 and 24 | Matching of Master List with MMDA actual ground validation list, NHA list and PO Master list. | • Able to access on the output list of the (2) govt. Agencies vs. APOAMF Master List and secure the protection of our members. |
| July 18 | Meeting with NHA regarding the People’s Plan design.  With NCR Dir. Balba, Arch. Regala, Engr. Siat, Ms. Lizardo, other staff & Mr. Sid from DILG. | • To consider the design of PP given us deadline until 18 August in able to present for bidding. |
| July 23 | Meeting with HTDO Dir. Beth Regala.  Present are; Arch. Regala, Engr. Ed, Ms. Lovi, Engr. Raymond, Ms. Jessica... | • Comments and suggestion from technical team of HTDO are all given including the footprint of the building done by the NHA on MMDA Depot. |
| July 30 | Submission of the amended design of PP based on their comments last meeting (July 23).  Present are; Arch. Regala, Ms. Lovi, Engr. Ed, Lalyn & Jeny |  |
| August 02 | NHA orientation on MC No. 2518 and other existing Memorandum Circular of NHA as of the year 2012 to 2013.  Present are; Arch. Regala, Ms. Meredel & Sir. Ed from HTDO, Ms. Nits from NCR Office, Ms. Sally from COM, Morales Pader PO. | • NHA to consider the PP design.  • APOAMF will draft & submit Memorandum of Understanding as per suggestion & agreement between the federation and Arch. Beth Regala. |
| August 14 | Meeting with Arch. Beth Regala  Present are; Arch. Beth, Meredel & Lovi from HTDO, Arch. Tess from NCR, Engr. Siat & Ms. Nelia from MFSHP, Jeny, Lalaine & Rose from APOAMF | Mga natalakay;  • hindi mabubudgetan ang engr na magdedetalye ng design dahil ito ay wala sa COA Rules, pwede mag outsourcing ng drafts work at iyon lamang ang mababayaran.  • ang mmda depot ay dadaan sa bidding process at ang sistema sa pagbibid na ginagawa ng NHA ay Build & Design kaya ok na ang APOAMF sa ganong sistema ang mahalaga ang PP design ang isasalang sa bidding at ang TOR ay manggaaling sa amin na ilalagay sa MOU. Ayon kay Arch. Beth hindi na naman kailangan iyon ilagay sa MOU (TOR) kase kung aaprubahan ang design ng APOAMF ay automatic kasama na yon.  • wala pang bidding na mangyayari dahil wala pa ring titulo ang 17,000+ sq.m. ng Depot.  Napagkasunduan;  • ang NHA NCR na lamang ang gagawa ng mga detalye subalit ang disenyo ng APOAMF ang gagamitin kaya’t ipapasa ang autocad file ng latest revision at siya naming iaa-adjust pagkatapos ay iprepresent sa APOAMF.  Target Date: Friday Aug. 16 submit ang E-copy at kapag na-adjust na ay muling magpupulong upang ipresent. |